Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 09/03/2026 |
| --- | --- |
| Team ID | SWTID-2026-4275 |
| Project Name | SpendWise |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup | USN-1 | Initialize the Node.js project, install required dependencies, and set up the basic project folder structure. | 5 | High | Devansh |
| Sprint-1 | Database Connection | USN-2 | Establish a connection to MongoDB using Mongoose and configure environment variables. | 5 | High | Devansh |
| Sprint-1 | Server Setup | USN-3 | Create and configure the Express.js server and test a basic API endpoint. | 4 | High | Devansh |
| Sprint-2 | User Authentication | USN-4 | Design the User model and implement the user registration API. | 6 | High | Devansh |
| Sprint-2 | User Authentication | USN-5 | Implement the login API with JWT token generation for user authentication. |  | High | Devansh |
| Sprint-2 | Security | USN-6 | Develop JWT authentication middleware to protect API routes.. | 5 | High | Devansh |
| Sprint-3 | CRUD Operations | USN-7 | Create the record model and implement the API to add a new record (Create operation). | 5 | High | Devansh |
| Sprint-3 | CRUD Operations | USN-8 | Implement the API to retrieve user records from the database (Read operation). | 5 | High | Devansh |
| Sprint-3 | CRUD Operations | USN-9 | Implement the API to modify existing records (Update operation).. | 5 | Medium | Devansh |
| Sprint-3 | CRUD Operations | USN-10 | Implement the API to remove records from the database (Delete operation). | 5 | Medium | Devansh |
| Sprint-4 | Testing | USN-11 | Perform testing of all APIs using Postman or Thunder Client. | 6 | High. | Devansh |
| Sprint-4 | Documentation | USN-12 | Prepare the project README file and complete the project documentation. | 6 | Medium | Devansh |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 14 | 1 Days |  | 2 Mar 2025 | 14 |  |
| Sprint-2 | 17 | 1 Days |  | 4 Mar 2025 | 17 |  |
| Sprint-3 | 20 | 1 Days |  | 6 Mar 2025 | 20 |  |
| Sprint-4 | 12 | 1 Days |  | 8 Apr 2025 | 12 |  |